Initial Project Planning Template

| Date | 21 September 2026 |
| --- | --- |
| Team ID | MCA(Master of Computer Applications) |
| Project Name | Air Quality Intelligence: India Air Pollution Monitoring, Operational and Risk Analysis |
| Maximum Marks | 4 Marks |

Product Backlog, Sprint Schedule, and Estimation (4 Marks)

Use the below template to create a product backlog and sprint schedule

| Sprint | Functional Requirement (Epic) | User Story Number | User Story / Task | Story Points | Priority | Team Members | Sprint Start Date | Sprint End Date (Planned) |
| --- | --- | --- | --- | --- | --- | --- | --- | --- |
| Sprint-1 | Problem Definition & Data Collection | USN-1 | As an analyst, I can identify the business problem and define objectives across three stakeholder personas. | 2 | High | Rapaka Baby Varalakshmi | 14-Sep-2026 | 14-Sep-2026 |
| Sprint-1 | Database Setup & SQL Analysis | USN-2 | As an analyst, I can create a MySQL database, import enriched_aqi.csv, and validate the load (row count, null checks). | 3 | High | Rapaka Baby Varalakshmi | 14-Sep-2026 | 14-Sep-2026 |
| Sprint-1 |  | USN-3 | As an analyst, I can write SQL queries for min/max AQI, average AQI by city/season, pollutant averages, and top hazardous readings. | 3 | High | Rapaka Baby Varalakshmi | 14-Sep-2026 | 14-Sep-2026 |
| Sprint-2 | Power BI Data Preparation | USN-4 | As an analyst, I can connect Power BI Desktop to the MySQL database and prepare the data model. | 2 | High | Rapaka Baby Varalakshmi | 14-Sep-2026 | 16-Sep-2026 |
| Sprint-2 | Data Analysis & AI-Assisted Insights | USN-5 | As an analyst, I can create DAX measures (Total Records, Cities Monitored, States Covered, Monitoring Stations, Average/Maximum AQI, High AQI Readings). | 3 | High | Rapaka Baby Varalakshmi | 14-Sep-2026 | 16-Sep-2026 |
| Sprint-2 |  | USN-6 | As an analyst, I can build a Decomposition Tree and Key Influencers visual to explore what drives high AQI. | 3 | High | Rapaka Baby Varalakshmi | 14-Sep-2026 | 16-Sep-2026 |
| Sprint-3 | Data Visualization & Dashboard Development | USN-7 | As an analyst, I can build 18+ visuals (map, line, bar, donut, pie, scatter, Q&A, slicers) across dashboard pages. | 5 | High | Rapaka Baby Varalakshmi | 15-Sep-2026 | 15-Sep-2026 |
| Sprint-3 | Report Development | USN-8 | As an analyst, I can consolidate visuals into two role-specific reports: Air Pollution Monitoring & Analysis, and Air Quality Patterns & Risk Analysis. | 5 | High | Rapaka Baby Varalakshmi | 16-Sep-2026 | 18-Sep-2026 |
| Sprint-4 | Performance Testing | USN-9 | As an analyst, I can document data load volume, filters used, calculation fields, and total visual count. | 2 | Medium | Rapaka Baby Varalakshmi | 18-Sep-2026 | 18-Sep-2026 |
| Sprint-4 | Project Doc and Demo | USN-10 | As an analyst, I can record a walkthrough video and complete full project documentation. | 3 | High | Rapaka Baby Varalakshmi | 19-Sep-2026 | 20-Sep-2026 |